***Project Details***

*Project:* **University Scheduler System for TUP-Manila**

*Project Description:*

This project allows the users to manage their event schedule to avoid overlapping. The users can monitor the schedule such as the time, date and location of the event. As a reminder, the users will receive a notification 1 day before the event.

*Resource person:*

Prof. Renato Butch Bituonan - Director, University Research and Development Services

*Project Coverage:*

* The scope of this project will only focus and will be limited to TUP-Manila Campus.
* This project will allow all registered users to create and manage their events at will.
* Students/Guests can view events that are set to public. This is due to security purposes.
* Students are not allowed to be registered in this system except for important students (e.g. USG President, USG Officers, etc.).
* The users will be notified for the upcoming events 1 day before through system notification or email.

*Major stories/Epic stories*

- Users

- Events

- Admin’s Task

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **University Scheduler System** | **Story Points** | **Assignee** | **Estimation** | | **Description** |
| **Sprint 1** | | | | | |
| User CRUD | 8 | Banac  Miranda  Sindo | | 6 days | Create, update, and delete/lock users |
| Login | 3 | Carinan | | 1 day | Create a UI for login as well as it's functionality |
| **Sprint 2** | | | | | |
| Calendar Planner Feature | 13 | Carinan | 4 days | | Create a Calendar Planner Feature where the users will add their corresponding events. |
| Event CRUD | 8 | Banac  Miranda  Sindo | 3 days | | Create, update, and delete/lock records of events |
| **Sprint 3** | | | | | |
| Event Notifications | 13 | Carinan | 3 days | | Allows the users to receive notifications 1 day before the event. |
| Forgot Password | 8 | Banac  Sindo | 3 days | | Create a Forgot Password Feature in case the user forget his/her password. |
| User Restriction | 5 | Miranda | 1 day | | Restricts guests from viewing events that are not related to them. |
| **Sprint 4** | | | | | |
| User Settings | 5 | Banac | 2 days | | Allows the users to update their personal information and password. |
| Manage users | 3 | Sindo | 1 day | | Locks users |
| Manage Events | 3 | Miranda­­­­ | 2 days | | Delete/Disable events |
| Log Tracking | 5 | Carinan | 2 days | | Logs the user’s activity. |