**Blogsite**

**Finished Tasks based on Sprint Plan:**

**Sprint 1:**

* User CRUD
* Comments

**Sprint 2:**

* Login
* Forgot Password
* Profile

**Unfinished Task:**

**Sprint 1:**

* Post CRUD

**Sprint 3:**

* Restrict Viewers

**Note:** Tasks are finished accordingly base on the Sprint Plan.

**Contributors/Members:**

* All present.

**What went well?**

We finished the tasks based on their Sprint plan except for some tasks.

**What went wrong?**

On Sprint 1, we actually finished the Post CRUD however it cannot post images and files because we encountered error in File Uploading. We can’t resolve the error and thought that it will take hours just to resolve that error.

On Sprint 2, we finished all the tasks but in doing so we were not able to do the task in Sprint 3 because Sprint 2 consumed the time allotted for the next Sprint.

**What to improve?**

We need to improve the coordination of each members so that we will be able to finished the tasks needed for every sprint. The Team Leader/Scrum Master must has the knowledge of strengths and weakness of his/her members. We must also need to improve our judgement skills. We must be able to estimate how much time will it takes for our Sprint plan to be finished.