**Blogsite**

**Team 2**

Banac, Christopher

Carinan, Wilmar Paul A.

Miranda, Diane Claire Miranda

Sindo, Gillian

**Finished Tasks based on Sprint Plan:**

**Sprint 1 – 1st hour:**

* User CRUD 5
* Comments 8

**Sprint 2 – 2nd hour:**

* Login 3
* Forgot Password 3
* Profile 3

**Unfinished Task:**

**Sprint 1:**

* Post CRUD 5

**Sprint 3:**

* Restrict Viewers 8

**Note:** All members were present.

**What went well?**

* User Interface design is responsive

**What went wrong?**

* Post CRUD was incomplete because it cannot post images and files.
* We can’t resolve the error in File Uploading in a short amount of time.
* Sprint 2 consumed the time allotted for the next Sprint.
* Miscalculated workload for Sprint 2.

**What to improve?**

* Project Management
* Coordination
* Judgement Skills
* Leadership Skills